NITDA REGISTRATION PROCESS

### What is NITDA?

The National Information Technology Development Agency regulates IT businesses in Nigeria and enforces the NDPR (Nigeria Data Protection Regulation).

### Steps to Register ARCHBRAIN with NITDA

#### Step 1: Business Registration (CAC)

1. Go to: https://pre.cac.gov.ng

2. Register ARCHBRAIN as a Limited Liability Company

3. Documents needed:

- Memorandum of Association

- Articles of Association

- Directors' details (BVN, ID)

- Company address

Cost: ₦10,000 - ₦50,000 depending on share capital

#### Step 2: NITDA Registration

1. Visit: https://nitda.gov.ng

2. Click "Register IT Company"

3. Documents needed:

- CAC Certificate

- Tax Identification Number (TIN)

- Company profile

- Directors' credentials

- IT service description

Cost: Varies by company size

#### Step 3: NDPR Compliance (Critical for ARCHBRAIN)

Since ARCHBRAIN collects personal data (IMEI, location),

you MUST:

1. Appoint a Data Protection Officer (DPO)

2. Conduct Data Protection Impact Assessment (DPIA)

3. File Annual Data Audit Report with NITDA

4. Register as Data Controller at:

https://ndpr.nitda.gov.ng

5. Implement these in your app:

✅ Privacy Policy page

✅ Cookie consent

✅ Data deletion request feature

✅ Data breach notification system

#### Step 4: NCC (Nigerian Communications Commission)

For IMEI-related services contact NCC:

Website: https://www.ncc.gov.ng

Address: Plot 423, Aguiyi Ironsi Street,

Maitama, Abuja

Phone: 622 (toll free)

Apply for:

- Value Added Service (VAS) License

- Telecom Service Provider registration

#### Step 5: FIRS Tax Registration

1. Visit: https://www.firs.gov.ng

2. Register for:

- Company Income Tax

- VAT Registration

- TIN Number

## 📅 COMPLETE ARCHBRAIN ROADMAP

| Phase | Task | Timeline | Cost (Est.) |
| --- | --- | --- | --- |
| Legal | CAC Registration | Week 1 | ₦50,000 |
| Legal | NITDA Registration | Week 2 | ₦100,000 |
| Legal | NDPR Compliance setup | Week 3-4 | ₦200,000 |
| Tech | AWS Infrastructure | Month 2 | $200/month |
| Tech | Backend Development | Month 2-3 | ₦500,000 |
| Tech | Flutter App | Month 3-4 | ₦600,000 |
| Tech | Admin Dashboard | Month 4-5 | ₦400,000 |
| Testing | Security Audit | Month 5 | ₦300,000 |
| Launch | Beta Release | Month 6 | ₦100,000 |

## 🔑 Key Contacts for ARCHBRAIN Nigeria

| Organization | Website | Purpose |
| --- | --- | --- |
| CAC | cac.gov.ng | Business registration |
| NITDA | nitda.gov.ng | IT regulation |
| NCC | ncc.gov.ng | Telecom licensing |
| FIRS | firs.gov.ng | Tax registration |
| NDPR | ndpr.nitda.gov.ng | Data protection |